**Daily Scrum Meeting Minutes: 05/22/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 10:00 AM

End time: 11:00 AM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Research on Xcode and Objective-C language.
* What is planned to be done until the next scrum meeting?
  + Set up meeting with project managers.
  + Write user stories.
* What are the hurdles?
  + Did not hear back from project owners to confirm features.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Researched Xcode IDE and Objective-C language.
* What is planned to be done until the next scrum meeting?
  + Research on implementing a calendar framework in Xcode.
  + Write user stories.
* What are the hurdles?
  + Have not been able to meet with project owners to narrow down features and discuss user stories.

**Daily Scrum Meeting Minutes: 05/23/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:30 PM

End time: 8:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + User stories and communication with project managers to set up first meeting.
* What is planned to be done until the next scrum meeting?
  + Set up environment and research.
* What are the hurdles?
  + Creating user stories without the approval of project owners.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Looked into using Oauth for login feature.
  + Worked on user stories.
* What is planned to be done until the next scrum meeting?
  + Setup environment.
  + Continue research on Xcode and Objective-C.
* What are the hurdles?
  + Implementing a login feature for the app through the honors college.

**Daily Scrum Meeting Minutes: 05/24/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 9:00 PM

End time: 9:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Worked on suggested user stories for an upcoming meeting with the project owners.
  + Researched iOS notifications.
* What is planned to be done until the next scrum meeting?
  + Keep working on user stories.
  + Look into Mingle.
  + Continue research on the Apple Developer website.
* What are the hurdles?
  + Working without approval of project owners.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on (tentative) user stories for meeting with project managers.
  + Looked into UX design principles.
* What is planned to be done until the next scrum meeting?
  + Modify user stories according to project managers’ needs.
  + Distribute user stories to begin implementation.
* What are the hurdles?
  + It’s difficult to begin implementation without confirmation from project managers.

**Daily Scrum Meeting Minutes: 05/25/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 5:00 PM

End time: 6:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Finalized user stories.
* What is planned to be done until the next scrum meeting?
  + Work on the proposed UI design.
* What are the hurdles?
  + Haven’t met with the main product owner to discuss user stories and get approval

Kathryn Bello:

* What was done since the last scrum meeting?
  + Contacted Honors College representatives regarding the website.
* What is planned to be done until the next scrum meeting?
  + Work on the proposed UI design.
* What are the hurdles?
  + Haven’t met with the main product owner to discuss user stories and get approval.

**Daily Scrum Meeting Minutes: 05/26/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 5:45 PM

End time: 6:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Got approval on the user stories from the client.
* What is planned to be done until the next scrum meeting?
  + Put user stories on Mingle.
  + Do research on the implementation language (Objective-C vs Swift).
* What are the hurdles?
  + Getting information about existing databases for the Honors College.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Finalized/distributed user stories.
  + Began planning out interfaces and logic.
* What is planned to be done until the next scrum meeting?
  + Implementation of user stories.
* What are the hurdles?
  + Implementing features that require honors college database access and login credentials.