**Daily Scrum Meeting Minutes: 05/31/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 7:00 PM

End time: 10:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Research of the View Controllers hierarchy.
* What is planned to be done until the next scrum meeting?
  + Start on user story View Event Calendar - 668.
  + Fill out user story template documentation.
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Research for view controllers hierarchy.
  + Research for implementation of interface for user stories.
* What is planned to be done until the next scrum meeting?
  + Start implementing View RSVP List - 672.
  + Fill out user story template document for 672.
* What are the hurdles?
  + Implementing features that require honors college database access and login credentials.

**Daily Scrum Meeting Minutes: 06/01/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 7:00 PM

End time: 8:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Worked on implementation of View Event Calendar - 668.
  + Filled out user story template documentation.
* What is planned to be done until the next scrum meeting?
  + Continue to work on user story View Event Calendar - 668.
  + Research calendar frameworks for iOS.
* What are the hurdles?
  + Implementing the event calendar.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on View RSVP List - 672 interface.
* What is planned to be done until the next scrum meeting?
  + Continue implementation of View RSVP List - 672.
  + Research calendar frameworks for iOS.
* What are the hurdles?
  + N/A

**Daily Scrum Meeting Minutes: 06/02/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 7:00 PM

End time: 8:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Researched calendar frameworks for iOS.
  + Worked on implementation of View Event Calendar - 668.
* What is planned to be done until the next scrum meeting?
  + Continue implementation of View Event Calendar - 668.
  + Fill out user story template documentation.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on View RSVP List - 672.
* What is planned to be done until the next scrum meeting?
  + Continue implementing View RSVP List - 672.
  + Connect View RSVP List - 672 to its controller class.
* What are the hurdles?
  + N/A

**Daily Scrum Meeting Minutes: 06/05/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 7:00 PM

End time: 7:15 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Created Event data class.
* What is planned to be done until the next scrum meeting?
  + Create Event Calendar data class
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Completed View RSVP List - 672 interface.
* What is planned to be done until the next scrum meeting?
  + Connect View RSVP List - 672 to its controller class.
  + Complete View RSVP List - 672 documentation.
* What are the hurdles?
  + No information on the honors college site back end.

**Daily Scrum Meeting Minutes: 06/06/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:30 PM

End time: 6:45 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Added methods for the Event class.
* What is planned to be done until the next scrum meeting?
  + Continue working on data classes.
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Completed View RSVP List - 672 controller class/documentation.
* What is planned to be done until the next scrum meeting?
  + Work on User data class and assist with Event data class.
* What are the hurdles?
  + N/A

**Daily Scrum Meeting Minutes: 06/07/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:15 PM

End time: 6:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Continue implementing methods of the Event class.
* What is planned to be done until the next scrum meeting?
  + Create Event Calendar class.
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Implementation of User data class.
  + Modified documentation for View RSVP List - 672.
* What is planned to be done until the next scrum meeting?
  + Work on View Event Details - 670 interface/documentation.
  + Continue to work on User data class.
* What are the hurdles?
  + N/A

**Daily Scrum Meeting Minutes: 06/08/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:30 PM

End time: 6:45 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Created EventCalendar data class.
* What is planned to be done until the next scrum meeting?
  + Implement methods for the EventCalendar class.
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on View Event Details - 670 interface/documentation.
  + Worked on User data class.
* What is planned to be done until the next scrum meeting?
  + Continue working on View Event Details - 670 interface/documentation.
  + Continue to work on User data class.
* What are the hurdles?
  + N/A

**Daily Scrum Meeting Minutes: 06/09/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:15 PM

End time: 6:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Worked on the EventCalendar data class.
* What is planned to be done until the next scrum meeting?
  + Implement Event View.
* What are the hurdles?
  + No information on the honors college site back end.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Completed View Event Details - 670 interface.
* What is planned to be done until the next scrum meeting?
  + Continue to work on User/Event data class.
  + Connect Event Details view to its controller class.
* What are the hurdles?
  + No information on the honors college site back end.