**Daily Scrum Meeting Minutes: 06/12/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 8:00 PM

End time: 8:15 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Created views and view controllers for events, profile, and my hours.
* What is planned to be done until the next scrum meeting?
  + Continue working with events view.
* What are the hurdles?
  + No response from the product owner on the backend information.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on User class and view controller for Event Details - 670.
* What is planned to be done until the next scrum meeting?
  + Continue to work on Event Details - 670 view controller.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/13/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 8:00 PM

End time: 8:15 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Worked on the AddEvent View & View Controller.
* What is planned to be done until the next scrum meeting?
  + Finish AddEvent View.
* What are the hurdles?
  + No response from the product owner on the backend information.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Completed Event Details - 670 view controller.
* What is planned to be done until the next scrum meeting?
  + Implement Singleton pattern to User class.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/14/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 8:00 PM

End time: 8:15 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Updates & testing of the Add View & Add View Controller.
* What is planned to be done until the next scrum meeting?
  + Finish Add View & Add View Controller.
* What are the hurdles?
  + No information on the backend.

Kathryn Bello:

* What was done since the last scrum meeting?
  + Completed Singleton pattern for User Class.
* What is planned to be done until the next scrum meeting?
  + View controller for RSVP Event - 671
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/15/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:00 PM

End time: 7:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Continued working on the Add Event user story.
* What is planned to be done until the next scrum meeting?
  + Work on the UI for the Add Event.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on RSVP Event - 671 view controller.
* What is planned to be done until the next scrum meeting?
  + Continue to work on RSVP Event - 671 view controller.
  + Research on implementing sharing on social media.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/16/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 8:00 PM

End time: 9:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Implemented the Add Event user story.
* What is planned to be done until the next scrum meeting?
  + Start testing the Add Event.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Research and worked on view controller for RSVP Event - 671.
* What is planned to be done until the next scrum meeting?
  + Continue to work on RSVP Event - 671 view controller.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/19/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 5:00 PM

End time: 5:30 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Continued testing the Add Event user story & fixing bugs.
* What is planned to be done until the next scrum meeting?
  + Start preparing for the meeting with the product owner.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + View controller for RSVP Event - 671.
* What is planned to be done until the next scrum meeting?
  + Implement Share Event on Social Media - 675 view/controller.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/20/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 9:00 AM

End time: 9:30 AM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Finished the demo for the product owner.
* What is planned to be done until the next scrum meeting?
  + Prepare for the meeting with the product owner.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Worked on Share Event on Social Media - 675.
* What is planned to be done until the next scrum meeting?
  + Continue to implement Share Event on Social Media - 675 view/controller.
* What are the hurdles?
  + No information about database so it’s difficult to implement/test features.

**Daily Scrum Meeting Minutes: 06/21/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 6:00 PM

End time: 8:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Meeting with the product owner.
* What is planned to be done until the next scrum meeting?
  + Adjust user stories.
* What are the hurdles?
  + Change in the project concept.

Kathryn Bello:

* What was done since the last scrum meeting?
  + A meeting with project owner and worked on Share Event on Social Media - 675 view/controller.
* What is planned to be done until the next scrum meeting?
  + Remove and add user stories according to new project information.
* What are the hurdles?
  + Having to modify our original design and logic to meet new project goal.

**Daily Scrum Meeting Minutes: 06/22/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 5:00 PM

End time: 6:00 PM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Refined old & defined new user stories.
* What is planned to be done until the next scrum meeting?
  + Research on how to implement the ride functionality.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Receive new project instructions and worked on user class.
* What is planned to be done until the next scrum meeting?
  + Research maps and get more details on new project.
* What are the hurdles?
  + Project was modified drastically in the middle of the semester.

**Daily Scrum Meeting Minutes: 06/23/2017**

Attendees: Ekaterina Gumnova, Kathryn Bello

Start time: 9:00 AM

End time: 9:30 AM

Ekaterina Gumnova:

* What was done since the last scrum meeting?
  + Continued testing Add Event user story & research.
* What is planned to be done until the next scrum meeting?
  + Research of the MapKip & CoreData.
* What are the hurdles?
  + N/A

Kathryn Bello:

* What was done since the last scrum meeting?
  + Research on google maps ios implementation.
* What is planned to be done until the next scrum meeting?
  + Work on share event on social media user stories.
* What are the hurdles?
  + N/A